ADTP — PHASE 12 BUILD SPECIFICATION

End-to-End Wiring  |  runtime.rs, p2p.rs, commands.rs  |  Ashir Tech — ashir.world

# Phase Context & What This Phase Is

Phase 12 is the End-to-End Wiring phase. All the foundational pieces — peer identity, QUIC transport, NAT traversal, agent runtime, LLM provider abstraction, MCP tools — are already built in Phases 0 through 11. What does not yet exist is the execution loop that connects them into a working system. The agent receives a message but has no loop to call tools and feed results back to the LLM. The Desktop App has no P2P module that initialises the QUIC endpoint on startup. The send_file tool is defined but not wired to the actual PushHandler. This phase closes every one of those gaps.

| Phase | Name | Status | Relationship to Phase 12 |
| --- | --- | --- | --- |
| 0 | Foundation | COMPLETE | adtp-core types, ADTP protocol, BLAKE3, AES-256-GCM — unchanged |
| 1 | Daemons | COMPLETE — superseded | adtp-peer-core intake, push, audit — reused directly by the P2P module this phase adds |
| 7 | Peer Identity | COMPLETE | identity.rs, trust.rs, dual_endpoint.rs — ready to use, Phase 12 calls them from the Desktop App for the first time |
| 9.5 | NAT Traversal | COMPLETE | connect.rs, rendezvous_client.rs — ready to use, Phase 12 calls connect.rs from the P2P module |
| 10 | Embedded Agent | COMPLETE (partially) | runtime.rs exists, tools are defined, LLM provider calls work — the tool execution loop and send_file wiring are missing and are added in this phase |
| 11 | UI Redesign | COMPLETE | Settings.js, ChatPanel.js — both edited in this phase to show peer ID and tool usage |
| 12 | End-to-End Wiring | CURRENT | This phase |
| 13 | Hardening & Launch | NEXT | Load-tests the complete wired stack under concurrent agent-driven transfers |

No new crates, packages or protocols are introduced in this phase. Every mechanism already exists in a completed phase. This phase wires them together and implements the missing execution loop. The scope is deliberately narrow so the wiring is clean and testable before the hardening phase begins.

# What Exists vs. What Needs Building

This is the authoritative status table for Phase 12. Every row in the Needs Building column is exactly what this phase implements.

| Component | Status | Action in Phase 12 |
| --- | --- | --- |
| Ed25519 identity + peer_id derivation (identity.rs) | Exists | Call from p2p.rs at startup — no changes to identity.rs itself |
| Rendezvous server — UDP registration, peer table, hole punch (adtp-rendezvous/) | Exists | No changes — p2p.rs registers with it at startup |
| Rendezvous client (rendezvous_client.rs) | Exists | No changes — p2p.rs holds and calls it |
| QUIC transport + ADTP protocol (adtp-core/) | Exists | No changes — p2p.rs uses DualEndpoint from adtp-peer-core |
| NAT traversal — STUN, direct, relay (connect.rs) | Exists | No changes — p2p.rs calls ConnectionCoordinator from connect.rs |
| LLM provider calls — Anthropic, OpenAI, Ollama (provider.rs) | Exists | No changes |
| Agent tool definitions — MCP tool schemas registered (runtime.rs) | Exists | No changes to definitions — execution loop added around them |
| PushHandler — encrypts and sends files over QUIC (push.rs) | Exists | No changes — send_file handler in ToolExecutor calls it |
| Tool execution loop — LLM returns tool call → execute → feed result back → loop | Missing | Built in runtime.rs — Sub-phase 1 |
| send_file tool handler — actually sends file over P2P when agent calls it | Missing | Built in ToolExecutor — Sub-phase 1 |
| P2P module in Desktop App — QUIC accept loop, connection management (p2p.rs) | Missing | New file — Sub-phase 2 |
| Peer registration at app startup — registers peer_id with rendezvous server | Missing | Built into p2p.rs startup sequence — Sub-phase 2 |
| New Tauri commands — get_own_peer_id, list_peers, send_file_to_peer, get_connection_status | Missing | Added to commands.rs — Sub-phase 3 |
| System prompt with peer context — agent knows peer nicknames and peer_ids | Missing | Built into runtime.rs system prompt builder — Sub-phase 4 |
| UI: own peer_id display + peer list + add-peer-by-ID (Settings.js) | Missing | Added to Settings.js — Sub-phase 4 |
| UI: agent tool call steps visible in ChatPanel.js | Missing | Added to ChatPanel.js — Sub-phase 4 |

# Sub-phase 1 — Agent Tool Execution Loop

File: crates/adtp-peer-core/src/agent/runtime.rs — major rewrite of the send_message function

## 1.1 ToolExecutor

A new ToolExecutor struct holds references to every resource a tool handler needs: the P2P module reference (for send_file), the permission store (for filesystem tools), the audit logger, and the peers trust list. It is constructed once at agent startup and held inside the AgentRuntime. Individual tool handlers are methods on ToolExecutor, not free functions.

| ToolExecutor Field | Type | Provides Access To |
| --- | --- | --- |
| p2p | Arc<P2pModule> | connect_to_peer() and send_file_to_peer() for the send_file handler |
| permissions | Arc<PermissionStore> | check(path, op) for find_file, read_file, shell_exec |
| audit | Arc<AuditLog> | log_transfer() for every completed send_file |
| peers | Arc<TrustStore> | resolve peer nickname to peer_id for the system prompt and send_file validation |

## 1.2 Tool Execution Loop

The loop replaces the current single-shot send_message call. It runs until the LLM returns a message with no tool calls in it.

| Step | Description |
| --- | --- |
| 1 — Send to LLM | Call provider.send_message(conversation_history, tool_schemas). Append the LLM response to conversation_history. |
| 2 — Check for tool calls | If the response contains one or more tool_use blocks, proceed to step 3. If the response is text only, return the text to the caller — loop ends. |
| 3 — Execute each tool | For each tool_use block in the response: call ToolExecutor.execute(tool_name, tool_input). This is a match statement over all registered tool names. |
| 4 — Append tool results | Append a tool_result message to conversation_history for each executed tool, carrying the tool_use_id and the result content. |
| 5 — Loop | Go back to step 1 with the updated conversation_history. The LLM now sees its own tool calls and their results and can decide what to do next. |
| 6 — Max iterations guard | If the loop reaches 10 iterations without a text-only response, break and return an error: agent exceeded maximum tool call depth. This prevents infinite loops on malformed tool schemas. |

## 1.3 Tool Handlers

| Tool | Handler Logic | Error Return |
| --- | --- | --- |
| send_file | 1. Permission check: is file_path in allowed_paths? 2. Call P2pModule.connect_to_peer(peer_id) — blocks until connection established or timeout. 3. Call PushHandler.push(file_path) over the connection. 4. Log to audit. 5. Return {transfer_id, status, peer_id, filename} as JSON. | PermissionDenied if path not in allowed_paths. PeerUnreachable if connect_to_peer times out. TransferFailed if PushHandler returns an error. |
| find_file | Walk allowed_paths only. Glob-match filename pattern. Return list of {path, size, modified} structs capped at 50 results. | PermissionDenied if requested scope exceeds allowed_paths. |
| read_file | Permission check, then read bytes up to max_file_read_bytes. UTF-8 decode; if binary, return base64 with MIME type. | PermissionDenied, FileTooLarge, FileNotFound. |
| list_directory | Permission check, then return Vec<{name, is_dir, size, modified}> for the requested path. | PermissionDenied, DirectoryNotFound. |
| shell_exec | Check command name (first token) against allowed_commands. Spawn subprocess with tokio::process::Command. Capture stdout + stderr. Enforce 30-second timeout. | CommandNotAllowed, ExecTimeout, NonZeroExit (with stderr included in error). |
| list_transfers | Query audit DB via AuditLog. Filter by status if provided. Return Vec<TransferRecord>. | DatabaseError. |

# Sub-phase 2 — P2P Module for Desktop App

File: desktop/src-tauri/src/p2p.rs — new file

## 2.1 P2pModule Struct

P2pModule is constructed once at Tauri app startup and stored as Tauri managed state. It holds everything needed to establish peer connections, register with the rendezvous server, and accept incoming connections.

| Field | Type | Purpose |
| --- | --- | --- |
| identity | Arc<PeerIdentity> | Loaded from identity.key — the peer's persistent ed25519 keypair and peer_id |
| endpoint | Arc<DualEndpoint> | The Quinn QUIC endpoint — listens for inbound and dials outbound on the same port |
| rendezvous | Arc<RendezvousClient> | Registers this peer with the rendezvous server, requests introductions |
| connections | Arc<DashMap<PeerId, AdtpConnection>> | Map of currently open QUIC connections keyed by peer_id |
| trust_store | Arc<TrustStore> | Reads peers.toml — used to resolve nicknames and enforce trust before connecting |

## 2.2 Startup Sequence

Called from desktop/src-tauri/src/lib.rs inside the Tauri setup closure, before any window is shown. Runs entirely on the Tokio runtime that Tauri provides.

| Step | Action | Failure Behaviour |
| --- | --- | --- |
| 1 | Load or generate Ed25519 identity from ~/.config/adtp/identity.key | If generation fails (disk permission), log error and surface a Tauri window-level error dialog before app continues — agent will not function without identity |
| 2 | Bind DualEndpoint on the configured port (default 40001, configurable) | If port is already in use, try 40001 through 40010 sequentially before failing |
| 3 | Call rendezvous_client.register(peer_id, external_addr) — the rendezvous server observes the external address from the UDP packet, no explicit address required from the peer | If rendezvous server unreachable, log warning and continue — app works in LAN-only or direct mode without the rendezvous server |
| 4 | Spawn the QUIC accept loop as a Tokio task — for every incoming connection: verify Hello peer_id against trust_store, add to connections map if trusted | Accept loop runs for the lifetime of the app — not tied to any window |
| 5 | Spawn a periodic re-registration task — calls register() every 4 minutes to refresh the rendezvous peer table entry | On failure, log warning and retry on the next tick |

## 2.3 P2pModule Methods

| Method | Parameters | Returns | Internal Logic |
| --- | --- | --- | --- |
| connect_to_peer | peer_id: PeerId, timeout: Duration | Result<AdtpConnection> | Check connections map — if already connected, return existing. Otherwise: look up peer_id in trust_store for address hint. Call ConnectionCoordinator (connect.rs) which tries direct → STUN → relay → QoWT in order. On success, store in connections map and run Hello handshake. |
| send_file_to_peer | peer_id: PeerId, file_path: PathBuf | Result<TransferRecord> | Call connect_to_peer. Call PushHandler::push(file_path) over the returned connection. Return the TransferRecord for audit and UI display. |
| register_with_rendezvous | — | Result<()> | Call rendezvous_client.register with current identity. Updates the rendezvous server's view of this peer's external address. |
| list_connected_peers | — | Vec<PeerSummary> | Return snapshot of the connections map: peer_id, nickname from trust_store, connection path (direct/relay/QoWT), connected since timestamp. |
| disconnect_peer | peer_id: PeerId | Result<()> | Send QUIC close frame, remove from connections map. |

# Sub-phase 3 — Tauri Commands

Files: desktop/src-tauri/src/commands.rs (edit), desktop/src-tauri/src/lib.rs (edit), desktop/src-tauri/Cargo.toml (edit)

## 3.1 New Tauri Commands

| Command | Tauri State Used | Returns | Purpose |
| --- | --- | --- | --- |
| get_own_peer_id | P2pModule | String — hex peer_id | Displayed in the Settings screen My Peer ID section |
| get_own_nat_type | P2pModule | String — open ¦ full_cone ¦ port_restricted ¦ symmetric ¦ cgnat | Displayed alongside peer_id in Settings |
| get_connection_status | P2pModule | ConnectionStatus {rendezvous_registered: bool, connected_peers: u32, endpoint_port: u16} | Shown in the Settings connection status card |
| list_peers | P2pModule | Vec<PeerSummary {peer_id, nickname, path, connected_since}> | Shown in the Connected Peers list in Settings |
| add_peer | P2pModule, TrustStore | Result<()> | Writes a new entry to peers.toml and immediately attempts connection |
| remove_peer | TrustStore | Result<()> | Removes peer from peers.toml, closes any active connection |
| send_file_to_peer | P2pModule | Result<TransferRecord> | Manual file send from UI — used for testing and direct-send without the agent |
| get_agent_status | AgentManager | AgentStatus {active, provider, model, current_task_id} | Shown in the agent status indicator in the top bar |

## 3.2 lib.rs Changes

The Tauri setup closure in lib.rs gains the following, in order, before the window is shown:

- Load agent config from agent.toml

- Construct P2pModule — this triggers the startup sequence from Sub-phase 2

- Construct AgentManager — passing it an Arc<P2pModule> so the ToolExecutor inside it can call connect_to_peer and send_file_to_peer

- Register P2pModule and AgentManager as Tauri managed state

- Register all new commands from commands.rs

## 3.3 Cargo.toml Changes

| Addition | Why |
| --- | --- |
| adtp-core = { path = "../../../crates/adtp-core" } | Types — PacketHeader, TransferRecord, PeerIdentity |
| adtp-peer-core = { path = "../../../crates/adtp-peer-core" } | P2pModule, AgentRuntime, ToolExecutor, PushHandler, TrustStore, IdentityLoader |
| quinn = { workspace = true } | DualEndpoint requires it directly in the Tauri binary for the accept loop |

# Sub-phase 4 — System Prompt & Frontend UI

## 4.1 System Prompt Builder

File: crates/adtp-peer-core/src/agent/runtime.rs — system prompt construction function

The system prompt is assembled at agent startup and whenever the peer list changes. It includes four sections:

| Section | Content |
| --- | --- |
| Identity | You are the ADTP agent running on peer <peer_id> with nickname <nickname>. You manage files and tasks on this machine on behalf of its owner. |
| File access | You are allowed to read files from: [allowed_paths from permissions.toml]. You are allowed to write to: [writable_paths]. You may execute: [allowed_commands]. |
| Peer awareness | You can send files to other PCs using the send_file tool. Known peers: [list of peer nickname: peer_id pairs from trust_store, one per line]. To send a file, use send_file with the file_path (absolute) and the peer_id. |
| Tool list | You have access to the following tools: [dynamically listed from all registered MCP tool schemas — same format as Phase 10]. |

## 4.2 Settings.js — My Peer ID Section

Added above the existing Connection card. Content:

- Card heading: My Peer ID — Lucide Fingerprint icon

- Peer ID display: full hex string in Offside monospace, --purple-bright, with a Lucide Copy icon that writes to clipboard on click and shows a brief copied indicator

- NAT Type display: resolved string (e.g. Port-Restricted NAT) in Offside 12px --text-muted

- Connection status line: Rendezvous Registered (green dot + text) or Unregistered (amber dot + text)

- Port in use: Offside 12px --text-muted showing the bound UDP port

## 4.3 Settings.js — Connected Peers Section

Added below the Agents card. Content:

- Section heading: Connected Peers — Lucide Network icon

- List of current peer connections, each row showing: nickname, truncated peer_id (8 chars + ellipsis), connection path badge (Direct / Relay / QoWT / LAN), connected-since timestamp

- Add Peer button: opens an inline form with two fields — Nickname (Offside text input) and Peer ID (Offside monospace input). On submit: calls add_peer Tauri command, closes the form, new peer appears in list

- Remove button per row: calls remove_peer, row animates out

- Empty state: Lucide Users icon + No peers connected yet — share your Peer ID to get started

## 4.4 ChatPanel.js — Tool Call Visibility

When the agent executes a tool during a conversation, the tool call and its result are shown as a collapsed step between the user message and the final agent response:

- Step row: small Lucide Wrench icon + tool name in Offside 12px --purple-bright (e.g. send_file called)

- Expanded on click: shows key parameters (e.g. file: budget.xlsx → peer: PC-456) and the result summary (e.g. Delivered — transfer ID: abc123)

- Collapsed by default — the user sees clean conversation but can inspect every tool action

- Failed tool calls shown with Lucide AlertCircle icon + --ember text

# Complete Agent-Driven Transfer Flow

This is the end-to-end sequence when a user instructs the embedded agent to move a file to another peer. Every step maps to a component either already built or built in the sub-phases above.

| Step | Component | Action |
| --- | --- | --- |
| 1 | ChatPanel.js (frontend) | User types: Send the budget spreadsheet to PC-456 |
| 2 | Tauri IPC | Frontend calls invoke('send_agent_message', { text: 'Send the budget...' }) |
| 3 | commands.rs | Command calls AgentManager.send_message(text) |
| 4 | runtime.rs — loop iteration 1 | AgentRuntime builds the conversation: system prompt (with peer context) + user message. Calls provider.send_message(history, tool_schemas). |
| 5 | provider.rs (Anthropic/OpenAI/Ollama) | LLM responds with a tool_call: send_file(file_path='/home/user/budget.xlsx', peer_id='peer_456abc') |
| 6 | runtime.rs — tool dispatch | Loop detects tool_use block. Calls ToolExecutor.execute('send_file', args). |
| 7 | ToolExecutor.send_file handler | Permission check: /home/user/budget.xlsx in allowed_paths? Yes. Calls P2pModule.connect_to_peer('peer_456abc'). |
| 8 | p2p.rs — connect_to_peer | Checks connections map — not connected. Calls ConnectionCoordinator. Direct attempt → STUN punch → relay fallback. Returns AdtpConnection. |
| 9 | PushHandler.push() | Hashes file, encrypts with AES-256-GCM using session key, builds ADTP packet, streams over QUIC to peer_456abc. Returns TransferRecord. |
| 10 | ToolExecutor.send_file handler | Logs to AuditLog. Returns tool result: {transfer_id, status: delivered, filename: budget.xlsx, peer_id: peer_456abc} |
| 11 | runtime.rs — loop iteration 2 | Appends tool_result to conversation_history. Calls provider.send_message(updated_history, tool_schemas). LLM responds with text only: Sent budget.xlsx to PC-456 (transfer ID: abc-123). |
| 12 | runtime.rs — loop ends | Text-only response detected. Returns final_text to AgentManager. |
| 13 | commands.rs → Tauri IPC | AgentManager returns the response. Tauri emits agent-response event to frontend. |
| 14 | ChatPanel.js (frontend) | Renders agent response text. Renders the collapsed send_file tool call step between user message and response. |

# File Change Summary

| File | Action | What Changes |
| --- | --- | --- |
| crates/adtp-peer-core/src/agent/runtime.rs | Rewrite | send_message replaced by tool execution loop. ToolExecutor added. System prompt builder updated with peer context. |
| crates/adtp-peer-core/src/agent/provider.rs | No change | LLM provider abstraction unchanged |
| crates/adtp-peer-core/src/push.rs | No change | PushHandler already works — called by ToolExecutor |
| crates/adtp-peer-core/src/rendezvous_client.rs | No change | Called by p2p.rs — no changes needed |
| crates/adtp-peer-core/src/connect.rs | No change | ConnectionCoordinator called by p2p.rs — no changes needed |
| crates/adtp-peer-core/src/identity.rs | No change | PeerIdentity loaded by p2p.rs — no changes needed |
| crates/adtp-peer-core/src/task.rs | No change | Task model unchanged |
| desktop/src-tauri/src/p2p.rs | New | P2pModule — QUIC accept loop, rendezvous registration, connect_to_peer, send_file_to_peer |
| desktop/src-tauri/src/commands.rs | Edit | 8 new Tauri commands added — get_own_peer_id, list_peers, send_file_to_peer, get_connection_status, add_peer, remove_peer, get_own_nat_type, get_agent_status |
| desktop/src-tauri/src/lib.rs | Edit | P2pModule and AgentManager constructed and registered as Tauri state at startup |
| desktop/src-tauri/src/agent_manager.rs | Edit | Wired with Arc<P2pModule> so ToolExecutor inside it can call connect_to_peer and send_file_to_peer |
| desktop/src-tauri/Cargo.toml | Edit | adtp-core, adtp-peer-core and quinn added as direct dependencies |
| desktop/src/pages/Settings.js | Edit | My Peer ID section and Connected Peers section added |
| desktop/src/components/ChatPanel.js | Edit | Tool call steps shown as collapsed rows in conversation thread |

# Testing Strategy

## Unit Tests

| Test | File | Assertion |
| --- | --- | --- |
| test_tool_execution_loop | runtime.rs | LLM mock returns one tool_call then text — loop runs exactly 2 LLM calls, tool is executed once, final text is returned. |
| test_max_iterations_guard | runtime.rs | LLM mock always returns tool_call — loop breaks at 10 iterations and returns the max-depth error without panicking. |
| test_send_file_permission_denied | runtime.rs ToolExecutor | send_file handler with a path outside allowed_paths returns PermissionDenied without calling connect_to_peer. |
| test_send_file_peer_unreachable | runtime.rs ToolExecutor | connect_to_peer mock returns timeout — send_file handler returns PeerUnreachable, audit log not written. |
| test_p2p_startup_sequence | p2p.rs | P2pModule::new() loads identity, binds endpoint, calls register() on rendezvous client mock. All three steps confirmed in order. |
| test_connect_to_peer_cached | p2p.rs | Calling connect_to_peer twice for the same peer_id returns the cached connection from the map — ConnectionCoordinator called exactly once. |

## Integration Tests — Two-Process End-to-End

| Test | Setup | Assertion |
| --- | --- | --- |
| test_agent_sends_file | Two adtp-peer-core instances in the same test harness. Agent runtime on Peer A. File system mock on Peer B. | User message: send test.txt to Peer B. ToolExecutor calls PushHandler. File received on Peer B. Audit log on both sides contains the transfer. ChatPanel receives the final LLM response text. |
| test_agent_finds_and_sends | Same setup. test.txt not at an explicit path in the message. | User message: find my test.txt file and send it to Peer B. Agent calls find_file, then send_file in two loop iterations. File received. Both tool call steps visible in conversation. |
| test_reconnect_mid_task | Agent-driven send in progress. Connection dropped mid-transfer. | P2pModule reconnects via next available path (relay). Transfer completes. Audit log shows correct peer_id on both entries. |

## Manual QA — Full Flow

| Check | Expected Result |
| --- | --- |
| App launches — Settings screen shows My Peer ID | Peer ID displayed correctly (hex string). NAT type shown. Rendezvous Registered indicator green if rendezvous server is running. |
| Add a peer by ID | Enter peer_id and nickname in the Add Peer form. Peer appears in the Connected Peers list with the correct connection path shown. |
| Type: find budget.xlsx and send it to Peer B | Agent calls find_file, then send_file. Both tool steps visible (collapsed) in the chat panel. File arrives on Peer B. Final text response shown. |
| Type: send /home/user/secret.txt to Peer B, where secret.txt is outside allowed_paths | Agent calls send_file. ToolExecutor returns PermissionDenied. Agent tells user in plain text which permission to grant. No file is sent. |
| Peer B is offline when send is attempted | Agent calls send_file. ConnectionCoordinator times out. Agent tells user Peer B appears to be offline — task queued. Task fires when Peer B reconnects. |

## Completion Checklist

- Tool execution loop runs: LLM → tool call → execute → result appended → loop → text response returned

- Max iterations guard (10) fires correctly — no infinite loop on any malformed input

- send_file handler: permission check, connect_to_peer, PushHandler.push, audit log — all four steps confirmed

- find_file, read_file, list_directory, shell_exec handlers all respect permissions.toml

- P2pModule startup sequence: identity loaded, endpoint bound, rendezvous registered, accept loop spawned — confirmed in logs

- connect_to_peer uses cached connection on second call — ConnectionCoordinator not called twice for the same peer

- All 8 new Tauri commands registered and callable from the frontend

- Settings.js shows own peer_id, NAT type, rendezvous status and connected peers list

- Add Peer form writes to peers.toml and immediately shows the new peer in the list

- ChatPanel.js shows tool call steps — collapsed by default, expandable

- Two-process end-to-end test: agent types a message, file arrives on the remote peer, audit log confirmed on both sides

- Reconnect mid-task test passes — file eventually delivered after path failover

- cargo check --workspace passes with zero errors after all changes

# Phase 13 Hook Points — Hardening & Launch

| Hook | What Phase 12 Provides | Phase 13 Action |
| --- | --- | --- |
| Complete agent-driven transfer path | Full loop from user message to file delivered on remote peer | Load-test with 10 concurrent agent-driven transfers to different peers under relay conditions |
| P2P module accept loop | Runs for the lifetime of the app | Soak-test: 72-hour continuous uptime with periodic transfers, check for memory leaks in the connections map |
| Tool execution loop | Bounded by 10-iteration guard | Adversarial test: deliberately construct prompts that drive the agent toward infinite tool loops — confirm the guard fires and returns gracefully every time |
| Rendezvous re-registration | Every 4 minutes | Test rendezvous server restart mid-session — client re-registers within one interval, connection resumes |