ADTP

Agent Direct Transfer Protocol

Phase 1 — Transfer Engine & Daemons

Build Documentation for Codex / VSCode

Ashir Tech — Ashir Group

ashir.world

Version 1.0 — 2026

| Property | Value |
| --- | --- |
| Protocol | ADTP — Agent Direct Transfer Protocol |
| Phase | 1 of 8 — Transfer Engine & Daemons |
| Transport | QUIC (quinn 0.11) over TLS 1.3 |
| Language | Rust 2021 Edition |
| Depends On | Phase 0 — adtp-core (MUST be complete) |
| Deliverables | adtp-client daemon + adtp-server daemon |
| Status | Active Development |
| Author | Ashir Tech Engineering |

# ADTP — Full SDLC Overview

This document covers Phase 1 in full detail. Before coding, review where Phase 1 sits within the complete SDLC pipeline so you understand what depends on what.

| Phase | Name | Crates / Packages | Status |
| --- | --- | --- | --- |
| 0 | Foundation | adtp-core | COMPLETE |
| 1 | Transfer Engine & Daemons | adtp-client, adtp-server | CURRENT PHASE |
| 2 | Intelligence Layer | adtp-mcp/context, extractors | NEXT |
| 3 | MCP Server | adtp-mcp (server.py, tools, resources) | UPCOMING |
| 4 | REST API | adtp-api (FastAPI) | UPCOMING |
| 5 | CLI | adtp-cli | UPCOMING |
| 6 | Desktop App | desktop (Tauri) | UPCOMING |
| 7 | Hardening & Launch | All crates | FINAL |

PHASE DEPENDENCY RULE Every phase builds on the one before it. Phase 1 imports adtp-core directly. adtp-client and adtp-server are new binary crates that depend on adtp-core as a library. Never skip a phase. If Phase 0 has an unresolved compile error, fix it before starting Phase 1.

## Phase 1 Goals

Phase 1 transforms the protocol definitions from Phase 0 into two running daemons — one that runs on the user's machine (adtp-client) and one that runs on the Linux AI server (adtp-server). Together they form the first complete end-to-end file transfer over QUIC.

By the end of Phase 1 you will be able to:

- Run adtp-server on one terminal — it listens on port 40001 via QUIC

- Run adtp-client on another terminal — it connects via QUIC

- Send a file from the client — it arrives on the server, decrypted and verified

- Server pushes a file back — it arrives on the client machine

- Both sides maintain a signed audit log of every transfer

- Both daemons survive a network interruption and reconnect

# Step 1 — Update Cargo Workspace

First update the root Cargo.toml to add the new dependencies needed for Phase 1. Add these to [workspace.dependencies]:

## New Dependencies for Phase 1

# Add to [workspace.dependencies] in root Cargo.toml

# QUIC transport (already added in Phase 0 — verify it is there)

quinn = { version = "0.11", features = ["rustls"] }

rcgen = "0.13"                # Self-signed TLS cert generation

# File system watching (for folder watch feature)

notify = { version = "6", features = ["macos_fsevent"] }

# Async file I/O

tokio = { version = "1.36", features = ["full"] }

# Database for audit log

rusqlite = { version = "0.31", features = ["bundled"] }

# Channel and concurrency

tokio-util = { version = "0.7", features = ["codec"] }

dashmap = "5"                  # Concurrent hashmap for session registry

flume = "0.11"                # Fast multi-producer multi-consumer channels

# Config parsing

toml = { workspace = true }

dirs = "5"                     # OS-specific config/data directories

# Hex encoding (for audit log hashes)

hex = "0.4"

# Path manipulation

walkdir = "2"

# Mime type detection from file contents (not extension)

infer = "0.15"

# OS desktop notifications (client only)

notify-rust = "4"

IMPORTANT: rcgen rcgen generates self-signed TLS certificates at startup for development. In production deployments you replace this with real certificates. Add rcgen = "0.13" to workspace.dependencies and to adtp-core's [dependencies] (it was referenced in transfer.rs from Phase 0).

# Step 2 — adtp-client/Cargo.toml

The client crate is a binary that runs as a background daemon on the user's machine. It handles outgoing file sends and receives incoming files from the agent server.

[package]

name = "adtp-client"

version = "0.1.0"

edition = "2021"

description = "ADTP client daemon — runs on user machine"

license = "MIT"

[[bin]]

name = "adtp-client"

path = "src/main.rs"

[dependencies]

adtp-core = { path = "../adtp-core" }

tokio         = { workspace = true }

quinn         = { workspace = true }

serde         = { workspace = true }

serde_json    = { workspace = true }

anyhow        = { workspace = true }

thiserror     = { workspace = true }

tracing       = { workspace = true }

tracing-subscriber = { workspace = true }

chrono        = { workspace = true }

uuid          = { workspace = true }

bytes         = { workspace = true }

bincode       = { workspace = true }

toml          = { workspace = true }

notify        = { workspace = true }

rusqlite      = { workspace = true }

dashmap       = { workspace = true }

flume         = { workspace = true }

dirs          = { workspace = true }

hex           = { workspace = true }

infer         = { workspace = true }

notify-rust   = { workspace = true }

# Step 3 — adtp-server/Cargo.toml

The server crate runs on the Linux AI server alongside the AI agent. It receives incoming files, processes context, dispatches to the agent, and pushes agent output back to the client.

[package]

name = "adtp-server"

version = "0.1.0"

edition = "2021"

description = "ADTP server daemon — runs on Linux AI server"

license = "MIT"

[[bin]]

name = "adtp-server"

path = "src/main.rs"

[dependencies]

adtp-core = { path = "../adtp-core" }

tokio         = { workspace = true }

quinn         = { workspace = true }

serde         = { workspace = true }

serde_json    = { workspace = true }

anyhow        = { workspace = true }

thiserror     = { workspace = true }

tracing       = { workspace = true }

tracing-subscriber = { workspace = true }

chrono        = { workspace = true }

uuid          = { workspace = true }

bytes         = { workspace = true }

bincode       = { workspace = true }

toml          = { workspace = true }

rusqlite      = { workspace = true }

dashmap       = { workspace = true }

flume         = { workspace = true }

dirs          = { workspace = true }

hex           = { workspace = true }

infer         = { workspace = true }

walkdir       = { workspace = true }

# Step 4 — Configuration Files

Both daemons load configuration from TOML files. Define the config structs first so everything else references them.

## 4.1 — Client Config (adtp-client/src/config.rs)

What to build: A Config struct that reads from ~/.config/adtp/client.toml. If the file does not exist, write a default config and use that.

use serde::{Deserialize, Serialize};

use std::path::PathBuf;

use adtp_core::errors::{AdtpError, AdtpResult};

#[derive(Debug, Clone, Serialize, Deserialize)]

pub struct ClientConfig {

/// Directory where received files are saved

pub receive_dir: PathBuf,

/// Directory where keys are stored

pub keys_dir: PathBuf,

/// Registered agent connections

pub agents: Vec<AgentConfig>,

/// Audit log database path

pub audit_db: PathBuf,

/// Max file size to accept (bytes). Default 10GB.

pub max_file_size: u64,

/// Connection timeout in seconds

pub connect_timeout_secs: u64,

}

#[derive(Debug, Clone, Serialize, Deserialize)]

pub struct AgentConfig {

/// Human-readable name for this agent

pub name: String,

/// Host (IP or hostname) of the adtp-server

pub host: String,

/// Port (default 40001)

pub port: u16,

/// Whether this is the default agent

pub default: bool,

}

impl Default for ClientConfig {

fn default() -> Self {

let home = dirs::home_dir().unwrap_or_else(|| PathBuf::from("."));

Self {

receive_dir: home.join("adtp-received"),

keys_dir:    home.join(".config/adtp/keys"),

agents:      Vec::new(),

audit_db:    home.join(".config/adtp/client-audit.db"),

max_file_size: 10 * 1024 * 1024 * 1024,

connect_timeout_secs: 30,

}

}

}

impl ClientConfig {

/// Load config from disk. Creates default if not found.

pub fn load() -> AdtpResult<Self> {

let config_path = dirs::config_dir()

.unwrap_or_else(|| PathBuf::from("."))

.join("adtp/client.toml");

if config_path.exists() {

let content = std::fs::read_to_string(&config_path)?;

let config: ClientConfig = toml::from_str(&content)

.map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

Ok(config)

} else {

// First run — write defaults

let config = ClientConfig::default();

config.save()?;

Ok(config)

}

}

/// Save config to disk

pub fn save(&self) -> AdtpResult<()> {

let config_path = dirs::config_dir()

.unwrap_or_else(|| PathBuf::from("."))

.join("adtp/client.toml");

std::fs::create_dir_all(config_path.parent().unwrap())?;

let content = toml::to_string_pretty(self)

.map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

std::fs::write(&config_path, content)?;

Ok(())

}

}

## 4.2 — Server Config (adtp-server/src/config.rs)

use serde::{Deserialize, Serialize};

use std::path::PathBuf;

use adtp_core::errors::{AdtpError, AdtpResult};

#[derive(Debug, Clone, Serialize, Deserialize)]

pub struct ServerConfig {

/// Address to bind the QUIC listener

pub bind_addr: String,

/// Port to listen on

pub port: u16,

/// Directory to stage incoming files before dispatching to agent

pub intake_dir: PathBuf,

/// Directory where agent output files are queued for push to client

pub output_dir: PathBuf,

/// Path to TLS certificate (PEM). If None, use self-signed.

pub tls_cert: Option<PathBuf>,

/// Path to TLS private key (PEM). If None, use self-signed.

pub tls_key: Option<PathBuf>,

/// Audit log database path

pub audit_db: PathBuf,

/// Max concurrent connections

pub max_connections: usize,

/// Max file size to accept (bytes)

pub max_file_size: u64,

}

impl Default for ServerConfig {

fn default() -> Self {

let data = dirs::data_dir().unwrap_or_else(|| PathBuf::from("/var/lib/adtp"));

Self {

bind_addr:       "0.0.0.0".to_string(),

port:            40001,

intake_dir:      data.join("adtp/intake"),

output_dir:      data.join("adtp/output"),

tls_cert:        None,

tls_key:         None,

audit_db:        data.join("adtp/server-audit.db"),

max_connections: 100,

max_file_size:   10 * 1024 * 1024 * 1024,

}

}

}

impl ServerConfig {

pub fn load() -> AdtpResult<Self> {

let config_path = dirs::config_dir()

.unwrap_or_else(|| PathBuf::from("/etc/adtp"))

.join("adtp/server.toml");

if config_path.exists() {

let content = std::fs::read_to_string(&config_path)?;

let config: ServerConfig = toml::from_str(&content)

.map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

Ok(config)

} else {

let config = ServerConfig::default();

config.save()?;

Ok(config)

}

}

pub fn save(&self) -> AdtpResult<()> {

let config_path = dirs::config_dir()

.unwrap_or_else(|| PathBuf::from("/etc/adtp"))

.join("adtp/server.toml");

std::fs::create_dir_all(config_path.parent().unwrap())?;

let content = toml::to_string_pretty(self)

.map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

std::fs::write(&config_path, content)?;

Ok(())

}

}

# Step 5 — Audit Module (Both Daemons)

The audit module is identical for client and server — copy this file into both crates. It creates a local SQLite database and writes a tamper-evident chain of every file transfer.

WHY AUDIT IS BUILT BEFORE THE DAEMON Every file intake, every push, every session event writes to the audit log immediately. Building audit first means the daemon can log from the first line of code it runs. This is also what makes ADTP legally compliant out of the box — NDPR, GDPR, HIPAA all require immutable audit trails.

## File: audit.rs (same file for both crates)

use rusqlite::{Connection, params};

use chrono::Utc;

use uuid::Uuid;

use std::path::Path;

use adtp_core::{

types::{TransferRecord, TransferType, TransferStatus, BLAKE3_HASH_SIZE},

integrity::{hash_bytes, compute_chain_hash, genesis_hash, hash_to_hex},

errors::{AdtpError, AdtpResult},

};

pub struct AuditLog {

conn: Connection,

}

impl AuditLog {

/// Open or create the audit database at the given path.

/// Creates tables if they do not exist.

pub fn open(path: &Path) -> AdtpResult<Self> {

std::fs::create_dir_all(path.parent().unwrap())?;

let conn = Connection::open(path)

.map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

conn.execute_batch("

CREATE TABLE IF NOT EXISTS transfers (

id              TEXT PRIMARY KEY,

session_id      TEXT NOT NULL,

transfer_type   TEXT NOT NULL,

filename        TEXT NOT NULL,

mime_type       TEXT NOT NULL,

file_size       INTEGER NOT NULL,

status          TEXT NOT NULL,

signature       TEXT NOT NULL,

content_hash    TEXT NOT NULL,

integrity_ok    INTEGER NOT NULL DEFAULT 0,

initiated_at    TEXT NOT NULL,

completed_at    TEXT,

chain_hash      TEXT NOT NULL

);

CREATE TABLE IF NOT EXISTS sessions (

id              TEXT PRIMARY KEY,

peer_addr       TEXT NOT NULL,

started_at      TEXT NOT NULL,

ended_at        TEXT,

transfer_count  INTEGER NOT NULL DEFAULT 0

);

CREATE TABLE IF NOT EXISTS chain_state (

id              INTEGER PRIMARY KEY CHECK (id = 1),

last_hash       TEXT NOT NULL

);

")

.map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

// Initialise chain state if first run

conn.execute(

"INSERT OR IGNORE INTO chain_state (id, last_hash) VALUES (1, ?1)",

params![hex::encode(genesis_hash())],

).map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

Ok(Self { conn })

}

/// Write a transfer record to the audit log.

/// Computes the chain hash linking this entry to all previous entries.

pub fn log_transfer(&self, record: &TransferRecord) -> AdtpResult<()> {

// Get previous chain hash

let prev_hash: String = self.conn

.query_row(

"SELECT last_hash FROM chain_state WHERE id = 1",

[],

|row| row.get(0),

)

.map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

// Compute entry data for chain hash

let entry_data = format!("{}{}{}{}",

record.id, record.session_id,

record.file_meta.filename,

record.initiated_at.timestamp_nanos_opt().unwrap_or(0)

);

let prev_hash_bytes = hex::decode(&prev_hash)

.map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

let mut prev_arr = [0u8; BLAKE3_HASH_SIZE];

prev_arr.copy_from_slice(&prev_hash_bytes);

let chain_hash = compute_chain_hash(&prev_arr, entry_data.as_bytes());

let chain_hash_hex = hex::encode(chain_hash);

// Write the record

self.conn.execute(

"INSERT INTO transfers (

id, session_id, transfer_type, filename, mime_type,

file_size, status, signature, content_hash,

integrity_ok, initiated_at, completed_at, chain_hash

) VALUES (?1,?2,?3,?4,?5,?6,?7,?8,?9,?10,?11,?12,?13)",

params![

record.id.to_string(),

record.session_id.to_string(),

format!("{:?}", record.transfer_type),

record.file_meta.filename,

record.file_meta.mime_type,

record.file_meta.file_size as i64,

format!("{:?}", record.status),

record.signature,

hex::encode(record.file_meta.content_hash),

record.integrity_verified as i32,

record.initiated_at.to_rfc3339(),

record.completed_at.map(|d| d.to_rfc3339()),

chain_hash_hex.clone(),

],

).map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

// Update chain state

self.conn.execute(

"UPDATE chain_state SET last_hash = ?1 WHERE id = 1",

params![chain_hash_hex],

).map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

tracing::info!("Audit: logged transfer {}", record.id);

Ok(())

}

/// Log a session start

pub fn log_session_start(&self, session_id: &Uuid, peer_addr: &str) -> AdtpResult<()> {

self.conn.execute(

"INSERT OR IGNORE INTO sessions (id, peer_addr, started_at) VALUES (?1, ?2, ?3)",

params![session_id.to_string(), peer_addr, Utc::now().to_rfc3339()],

).map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

Ok(())

}

/// Log session end

pub fn log_session_end(&self, session_id: &Uuid, transfer_count: usize) -> AdtpResult<()> {

self.conn.execute(

"UPDATE sessions SET ended_at=?1, transfer_count=?2 WHERE id=?3",

params![Utc::now().to_rfc3339(), transfer_count as i64, session_id.to_string()],

).map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

Ok(())

}

/// Verify audit chain integrity (tamper detection)

/// Walks all entries in order and recomputes chain hashes.

pub fn verify_chain(&self) -> AdtpResult<bool> {

let mut current_hash = genesis_hash();

let mut stmt = self.conn.prepare(

"SELECT id, session_id, filename, initiated_at, chain_hash

FROM transfers ORDER BY rowid ASC"

).map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

let rows = stmt.query_map([], |row| {

Ok((row.get::<_,String>(0)?, row.get::<_,String>(1)?,

row.get::<_,String>(2)?, row.get::<_,String>(3)?,

row.get::<_,String>(4)?))

}).map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

for row in rows {

let (id, session_id, filename, ts, stored_hash) =

row.map_err(|e| AdtpError::Internal { reason: e.to_string() })?;

let entry_data = format!("{}{}{}{}", id, session_id, filename, ts);

let computed = compute_chain_hash(&current_hash, entry_data.as_bytes());

if hex::encode(computed) != stored_hash {

tracing::error!("Chain verification FAILED at transfer {}", id);

return Ok(false);

}

current_hash = computed;

}

tracing::info!("Audit chain verification PASSED");

Ok(true)

}

}

# Step 6 — adtp-client Daemon

The client daemon runs as a background process on the user's machine. It manages outgoing transfers, receives incoming pushes from agents, watches folders, and logs everything to the local audit database.

## 6.1 — queue.rs (Transfer Queue)

The queue handles outgoing file transfers. When the user (or CLI) enqueues a file, the queue picks it up, builds the packet, and sends it over QUIC to the server.

use std::path::PathBuf;

use uuid::Uuid;

use adtp_core::types::{Priority, TransferType};

/// A single item waiting to be transferred

#[derive(Debug, Clone)]

pub struct QueueItem {

pub id:           Uuid,

pub file_path:    PathBuf,

pub agent_name:   String,

pub message:      Option<String>,

pub priority:     Priority,

pub transfer_type: TransferType,

pub destination:  Option<String>,

}

impl QueueItem {

pub fn new_send(file_path: PathBuf, agent_name: String) -> Self {

Self {

id:            Uuid::new_v4(),

file_path,

agent_name,

message:       None,

priority:      Priority::Normal,

transfer_type: TransferType::Send,

destination:   None,

}

}

}

/// Thread-safe transfer queue backed by a flume channel

pub struct TransferQueue {

sender:   flume::Sender<QueueItem>,

receiver: flume::Receiver<QueueItem>,

}

impl TransferQueue {

pub fn new() -> Self {

let (sender, receiver) = flume::unbounded();

Self { sender, receiver }

}

/// Enqueue a file for transfer

pub fn enqueue(&self, item: QueueItem) {

self.sender.send(item).expect("Queue channel closed");

}

/// Get the sender half (clone freely)

pub fn sender(&self) -> flume::Sender<QueueItem> {

self.sender.clone()

}

/// Get the receiver half (used by the send worker)

pub fn receiver(&self) -> flume::Receiver<QueueItem> {

self.receiver.clone()

}

}

## 6.2 — receiver.rs (Incoming File Handler)

The receiver handles files pushed to the client from the agent server. It decrypts, verifies integrity, writes to the receive directory, and triggers a desktop notification.

use std::path::{Path, PathBuf};

use tokio::fs;

use adtp_core::{

protocol::{AdtpPacket, ContextEnvelope},

encryption::decrypt_file_bytes,

integrity::verify_hash,

types::{AES_KEY_SIZE, TransferStatus},

errors::{AdtpError, AdtpResult},

};

pub struct FileReceiver {

receive_dir: PathBuf,

}

impl FileReceiver {

pub fn new(receive_dir: PathBuf) -> Self {

Self { receive_dir }

}

/// Process an incoming PUSH packet from the agent server.

/// Decrypts, verifies, writes to receive directory.

/// Returns the path of the saved file.

pub async fn handle_push(

&self,

packet: &AdtpPacket,

session_key: &[u8; AES_KEY_SIZE],

) -> AdtpResult<PathBuf> {

// 1. Parse context envelope

let envelope: ContextEnvelope = serde_json::from_slice(&packet.context)

.map_err(AdtpError::Json)?;

let filename = &envelope.file_meta.filename;

tracing::info!("Receiving file: {}", filename);

// 2. Decrypt payload

let plaintext = decrypt_file_bytes(

session_key,

&packet.header.nonce,

&packet.payload,

)?;

// 3. Verify BLAKE3 integrity

verify_hash(&plaintext, &packet.header.content_hash)?;

tracing::info!("Integrity verified for: {}", filename);

// 4. Write file to receive directory

fs::create_dir_all(&self.receive_dir).await?;

let dest_path = self.receive_dir.join(filename);

fs::write(&dest_path, &plaintext).await?;

tracing::info!("Saved to: {}", dest_path.display());

// 5. Desktop notification

Self::notify(filename, &dest_path);

Ok(dest_path)

}

fn notify(filename: &str, path: &Path) {

#[cfg(not(test))]

{

let _ = notify_rust::Notification::new()

.summary("ADTP — File Received")

.body(&format!("{} saved to {}.", filename, path.display()))

.icon("document-open")

.show();

}

}

}

## 6.3 — watcher.rs (Folder File Watcher)

When a user registers a folder watch, any file dropped into that folder is automatically enqueued for transfer. Uses the notify crate to watch for filesystem events.

use notify::{Watcher, RecursiveMode, RecommendedWatcher, Config};

use std::path::PathBuf;

use std::sync::Arc;

use dashmap::DashMap;

use uuid::Uuid;

use adtp_core::types::WatchEntry;

use crate::queue::{TransferQueue, QueueItem};

pub struct FolderWatcher {

watches: Arc<DashMap<Uuid, WatchEntry>>,

queue_tx: flume::Sender<QueueItem>,

}

impl FolderWatcher {

pub fn new(queue_tx: flume::Sender<QueueItem>) -> Self {

Self {

watches: Arc::new(DashMap::new()),

queue_tx,

}

}

/// Register a new folder watch.

/// Files dropped in this folder are auto-sent to the default agent.

pub fn register(&self, entry: WatchEntry) -> Uuid {

let id = entry.id;

self.watches.insert(id, entry);

id

}

/// Remove a folder watch by ID

pub fn unregister(&self, watch_id: &Uuid) {

self.watches.remove(watch_id);

}

/// List all active watches

pub fn list(&self) -> Vec<WatchEntry> {

self.watches.iter().map(|e| e.value().clone()).collect()

}

/// Start the filesystem watcher task.

/// This spawns a background tokio task that listens for notify events

/// and enqueues files when they appear in watched folders.

pub async fn start(self: Arc<Self>) {

let watches = self.watches.clone();

let queue_tx = self.queue_tx.clone();

tokio::task::spawn_blocking(move || {

let (tx, rx) = std::sync::mpsc::channel();

let mut watcher = RecommendedWatcher::new(tx, Config::default())

.expect("Failed to create watcher");

// Watch all registered folders

for entry in watches.iter() {

let path = PathBuf::from(&entry.folder_path);

if path.exists() {

watcher.watch(&path, RecursiveMode::NonRecursive)

.expect("Failed to watch folder");

tracing::info!("Watching: {}", path.display());

}

}

// Listen for events

for event in rx {

match event {

Ok(e) => {

use notify::EventKind::Create;

if matches!(e.kind, Create(_)) {

for path in e.paths {

if path.is_file() {

// Check if this path is in a watched folder

for entry in watches.iter() {

let folder = PathBuf::from(&entry.folder_path);

if path.starts_with(&folder) {

let item = QueueItem::new_send(

path.clone(),

"default".to_string(),

);

queue_tx.send(item).ok();

tracing::info!("Auto-queued: {}", path.display());

}

}

}

}

}

}

Err(e) => tracing::warn!("Watcher error: {}", e),

}

}

});

}

}

## 6.4 — daemon.rs (Client Daemon Core)

The daemon.rs ties everything together. It starts the QUIC connection, spawns the send worker, receive listener, and folder watcher, and keeps running until told to stop.

use std::net::SocketAddr;

use std::path::PathBuf;

use std::sync::Arc;

use tokio::fs;

use uuid::Uuid;

use chrono::Utc;

use adtp_core::{

transfer::{AdtpClient, AdtpConnection},

session::{SessionKeys, new_session},

protocol::{AdtpPacket, PacketHeader, ContextEnvelope},

integrity::{hash_file, sign, generate_keypair},

encryption::encrypt_file_bytes,

types::*,

errors::{AdtpError, AdtpResult},

};

use crate::{

config::ClientConfig,

queue::{TransferQueue, QueueItem},

receiver::FileReceiver,

audit::AuditLog,

};

use bytes::Bytes;

pub struct ClientDaemon {

config:   ClientConfig,

queue:    Arc<TransferQueue>,

audit:    Arc<AuditLog>,

}

impl ClientDaemon {

pub fn new(config: ClientConfig) -> AdtpResult<Self> {

let audit = AuditLog::open(&config.audit_db)?;

Ok(Self {

config,

queue: Arc::new(TransferQueue::new()),

audit: Arc::new(audit),

})

}

/// Start the daemon. This is the main entry point.

/// Blocks until shutdown signal received.

pub async fn run(&self) -> AdtpResult<()> {

tracing::info!("ADTP Client Daemon starting");

// Ensure receive directory exists

fs::create_dir_all(&self.config.receive_dir).await?;

// Get default agent

let agent = self.config.agents.iter()

.find(|a| a.default)

.ok_or_else(|| AdtpError::Internal {

reason: "No default agent configured. Run: adtp connect".to_string(),

})?;

// Connect to agent server via QUIC

let addr: SocketAddr = format!("{}:{}", agent.host, agent.port)

.parse()

.map_err(|e| AdtpError::Internal { reason: format!("{}", e) })?;

let client = AdtpClient::new().await?;

let connection = client.connect(addr, &agent.host).await?;

let connection = Arc::new(connection);

tracing::info!("Connected to agent: {}:{}", agent.host, agent.port);

// Session handshake

let session_keys = SessionKeys::generate();

let session = new_session(connection.peer_addr());

self.audit.log_session_start(&session.id, &connection.peer_addr())?;

// Spawn: outgoing send worker

let conn_send = connection.clone();

let queue_rx = self.queue.receiver();

let audit_send = self.audit.clone();

let recv_dir = self.config.receive_dir.clone();

let session_id = session.id;

// NOTE: In full implementation, complete ECDH handshake first

// and derive a real session_key. For now, use zeros for testing.

let session_key = [0u8; 32];

tokio::spawn(async move {

send_worker(conn_send, queue_rx, audit_send, session_id, session_key).await;

});

// Spawn: incoming receive listener

let conn_recv = connection.clone();

let audit_recv = self.audit.clone();

let receiver = FileReceiver::new(self.config.receive_dir.clone());

tokio::spawn(async move {

recv_worker(conn_recv, audit_recv, receiver, session_id, session_key).await;

});

// Block until shutdown (Ctrl+C)

tokio::signal::ctrl_c().await?;

tracing::info!("ADTP Client Daemon shutting down");

Ok(())

}

/// Get the queue sender — used by CLI to enqueue transfers

pub fn queue_sender(&self) -> flume::Sender<QueueItem> {

self.queue.sender()

}

}

/// Worker that pulls from the queue and sends files over QUIC

async fn send_worker(

connection: Arc<AdtpConnection>,

queue_rx:   flume::Receiver<QueueItem>,

audit:      Arc<AuditLog>,

session_id: Uuid,

session_key: [u8; AES_KEY_SIZE],

) {

while let Ok(item) = queue_rx.recv_async().await {

match send_file(&connection, &item, &audit, session_id, &session_key).await {

Ok(()) => tracing::info!("Sent: {}", item.file_path.display()),

Err(e) => tracing::error!("Send failed: {}", e),

}

}

}

/// Send a single file to the agent server

async fn send_file(

connection:  &AdtpConnection,

item:        &QueueItem,

audit:       &AuditLog,

session_id:  Uuid,

session_key: &[u8; AES_KEY_SIZE],

) -> AdtpResult<()> {

let transfer_id = Uuid::new_v4();

let path = &item.file_path;

// 1. Hash the file

let content_hash = hash_file(path).await?;

// 2. Read file bytes

let file_bytes = tokio::fs::read(path).await?;

let file_size = file_bytes.len() as u64;

// 3. Detect MIME type

let mime_type = infer::get(&file_bytes)

.map(|t| t.mime_type().to_string())

.unwrap_or_else(|| "application/octet-stream".to_string());

let filename = path.file_name()

.unwrap_or_default()

.to_string_lossy()

.to_string();

let extension = path.extension()

.unwrap_or_default()

.to_string_lossy()

.to_lowercase();

// 4. Build FileMeta

let file_meta = FileMeta {

filename:      filename.clone(),

mime_type:     mime_type.clone(),

file_size,

extension,

last_modified: None,

content_hash,

};

// 5. Build ContextEnvelope (Phase 2 adds intelligence here)

let context_env = ContextEnvelope {

file_meta:  file_meta.clone(),

context:    ContextBlock::default(),

};

let context_bytes = serde_json::to_vec(&context_env)

.map_err(AdtpError::Json)?;

// 6. Encrypt file payload

let (ciphertext, nonce) = encrypt_file_bytes(session_key, &file_bytes)?;

// 7. Build packet header

let header = PacketHeader::new(

TransferType::Send,

session_id,

transfer_id,

nonce,

content_hash,

context_bytes.len() as u32,

ciphertext.len() as u64,

);

// 8. Assemble packet (signature = zeros until handshake complete)

let packet = AdtpPacket {

header,

context: Bytes::from(context_bytes),

payload: Bytes::from(ciphertext),

signature: [0u8; 64],

};

// 9. Send over QUIC

connection.send_packet(&packet).await?;

// 10. Log to audit

let record = TransferRecord {

id:               transfer_id,

session_id,

transfer_type:    TransferType::Send,

file_meta,

status:           TransferStatus::Delivered,

initiated_at:     Utc::now(),

completed_at:     Some(Utc::now()),

signature:        hex::encode([0u8; 64]),

received_hash:    None,

integrity_verified: true,

};

audit.log_transfer(&record)?;

Ok(())

}

/// Worker that listens for incoming PUSH packets from the server

async fn recv_worker(

connection: Arc<AdtpConnection>,

audit:      Arc<AuditLog>,

receiver:   FileReceiver,

session_id: Uuid,

session_key: [u8; AES_KEY_SIZE],

) {

loop {

match connection.recv_packet().await {

Ok(packet) => {

match receiver.handle_push(&packet, &session_key).await {

Ok(path) => {

tracing::info!("Received and saved: {}", path.display());

}

Err(e) => tracing::error!("Receive error: {}", e),

}

}

Err(e) => {

tracing::error!("Connection error: {}", e);

break;

}

}

}

}

## 6.5 — main.rs (Client Entry Point)

mod config;

mod daemon;

mod queue;

mod receiver;

mod watcher;

mod audit;

#[tokio::main]

async fn main() -> anyhow::Result<()> {

// Initialise structured logging

tracing_subscriber::fmt()

.with_env_filter("adtp=info,warn")

.init();

let config = config::ClientConfig::load()?;

let daemon = daemon::ClientDaemon::new(config)?;

daemon.run().await?;

Ok(())

}

# Step 7 — adtp-server Daemon

The server daemon runs on the Linux AI server. It listens for incoming QUIC connections, receives files from clients, validates them, writes to the intake directory, and dispatches to the AI agent (Phase 3 adds the MCP bridge).

## 7.1 — intake.rs (File Intake and Validation)

use std::path::{Path, PathBuf};

use tokio::fs;

use adtp_core::{

protocol::{AdtpPacket, ContextEnvelope},

encryption::decrypt_file_bytes,

integrity::verify_hash,

types::{AES_KEY_SIZE, FileMeta},

errors::{AdtpError, AdtpResult},

};

pub struct IntakeResult {

pub file_path:   PathBuf,

pub file_meta:   FileMeta,

pub context_env: ContextEnvelope,

}

pub struct FileIntake {

intake_dir: PathBuf,

}

impl FileIntake {

pub fn new(intake_dir: PathBuf) -> Self {

Self { intake_dir }

}

/// Receive a SEND packet, validate it, decrypt it, write to disk.

pub async fn process(

&self,

packet: &AdtpPacket,

session_key: &[u8; AES_KEY_SIZE],

) -> AdtpResult<IntakeResult> {

// 1. Parse context

let context_env: ContextEnvelope = serde_json::from_slice(&packet.context)

.map_err(AdtpError::Json)?;

let filename = &context_env.file_meta.filename;

let file_size = context_env.file_meta.file_size;

tracing::info!("Intake: {} ({} bytes)", filename, file_size);

// 2. File size guard

if file_size > adtp_core::types::ADTP_MAX_FILE_SIZE {

return Err(AdtpError::FileTooLarge {

size: file_size,

limit: adtp_core::types::ADTP_MAX_FILE_SIZE,

});

}

// 3. Decrypt

let plaintext = decrypt_file_bytes(

session_key,

&packet.header.nonce,

&packet.payload,

)?;

// 4. Verify BLAKE3 hash

verify_hash(&plaintext, &packet.header.content_hash)?;

tracing::info!("Integrity OK: {}", filename);

// 5. Write to intake directory

fs::create_dir_all(&self.intake_dir).await?;

let dest = self.intake_dir.join(filename);

fs::write(&dest, &plaintext).await?;

tracing::info!("Written to intake: {}", dest.display());

Ok(IntakeResult {

file_path:   dest,

file_meta:   context_env.file_meta.clone(),

context_env,

})

}

}

## 7.2 — dispatcher.rs (Agent Dispatcher)

The dispatcher takes an intake result and routes it to the AI agent. In Phase 1 this writes to an output directory. In Phase 3 the MCP bridge replaces this with a real MCP tool call.

use std::path::PathBuf;

use tokio::fs;

use crate::intake::IntakeResult;

use adtp_core::errors::AdtpResult;

pub struct Dispatcher {

/// In Phase 1: write a manifest JSON so agent knows file arrived.

/// In Phase 3: call MCP tool receive_file instead.

output_dir: PathBuf,

}

impl Dispatcher {

pub fn new(output_dir: PathBuf) -> Self {

Self { output_dir }

}

/// Dispatch an intake result to the AI agent.

/// Phase 1: writes a JSON manifest to output_dir.

/// Phase 3: replaces this with MCP bridge call.

pub async fn dispatch(&self, intake: &IntakeResult) -> AdtpResult<()> {

fs::create_dir_all(&self.output_dir).await?;

// Write manifest so agent knows a file arrived

let manifest = serde_json::json!({

"event":     "file_received",

"file_path": intake.file_path.display().to_string(),

"filename":  intake.file_meta.filename,

"mime_type": intake.file_meta.mime_type,

"file_size": intake.file_meta.file_size,

"context":   intake.context_env.context,

});

let manifest_path = self.output_dir

.join(format!("{}.manifest.json", intake.file_meta.filename));

fs::write(&manifest_path, serde_json::to_vec_pretty(&manifest)?).await?;

tracing::info!("Dispatched manifest: {}", manifest_path.display());

Ok(())

}

}

## 7.3 — push.rs (Server to Client Push)

The push module allows the AI agent to push files back to the client. In Phase 1 it watches the output directory. In Phase 3 the MCP send_file tool triggers this directly.

use std::path::PathBuf;

use std::sync::Arc;

use tokio::fs;

use uuid::Uuid;

use chrono::Utc;

use bytes::Bytes;

use adtp_core::{

transfer::AdtpConnection,

protocol::{AdtpPacket, PacketHeader, ContextEnvelope},

integrity::hash_file,

encryption::encrypt_file_bytes,

types::*,

errors::{AdtpError, AdtpResult},

};

pub struct PushHandler {

connection:  Arc<AdtpConnection>,

session_id:  Uuid,

session_key: [u8; AES_KEY_SIZE],

}

impl PushHandler {

pub fn new(

connection:  Arc<AdtpConnection>,

session_id:  Uuid,

session_key: [u8; AES_KEY_SIZE],

) -> Self {

Self { connection, session_id, session_key }

}

/// Push a file from the server to the client machine.

pub async fn push(&self, file_path: &PathBuf) -> AdtpResult<()> {

let transfer_id = Uuid::new_v4();

// 1. Hash the file

let content_hash = hash_file(file_path).await?;

// 2. Read bytes

let file_bytes = fs::read(file_path).await?;

// 3. Detect MIME

let mime_type = infer::get(&file_bytes)

.map(|t| t.mime_type().to_string())

.unwrap_or_else(|| "application/octet-stream".to_string());

let filename = file_path.file_name()

.unwrap_or_default()

.to_string_lossy()

.to_string();

let file_meta = FileMeta {

filename:      filename.clone(),

mime_type,

file_size:     file_bytes.len() as u64,

extension:     file_path.extension()

.unwrap_or_default().to_string_lossy().to_lowercase(),

last_modified: None,

content_hash,

};

// 4. Build context envelope

let context_env = ContextEnvelope {

file_meta: file_meta.clone(),

context:   ContextBlock::default(),

};

let context_bytes = serde_json::to_vec(&context_env)?;

// 5. Encrypt

let (ciphertext, nonce) = encrypt_file_bytes(&self.session_key, &file_bytes)?;

// 6. Build PUSH packet

let header = PacketHeader::new(

TransferType::Push,

self.session_id,

transfer_id,

nonce,

content_hash,

context_bytes.len() as u32,

ciphertext.len() as u64,

);

let packet = AdtpPacket {

header,

context: Bytes::from(context_bytes),

payload: Bytes::from(ciphertext),

signature: [0u8; 64],

};

// 7. Send over QUIC

self.connection.send_packet(&packet).await?;

tracing::info!("Pushed: {} to {}", filename, self.connection.peer_addr());

Ok(())

}

}

## 7.4 — daemon.rs (Server Daemon Core)

use std::net::SocketAddr;

use std::sync::Arc;

use adtp_core::{

transfer::AdtpServer,

session::new_session,

types::TransferType,

errors::{AdtpError, AdtpResult},

};

use crate::{

config::ServerConfig,

intake::FileIntake,

dispatcher::Dispatcher,

push::PushHandler,

audit::AuditLog,

};

pub struct ServerDaemon {

config: ServerConfig,

}

impl ServerDaemon {

pub fn new(config: ServerConfig) -> Self {

Self { config }

}

pub async fn run(&self) -> AdtpResult<()> {

tracing::info!("ADTP Server Daemon starting");

let addr: SocketAddr = format!("{}:{}",

self.config.bind_addr, self.config.port

).parse().map_err(|e| AdtpError::Internal { reason: format!("{}", e) })?;

let server = AdtpServer::bind(addr).await?;

let audit  = Arc::new(AuditLog::open(&self.config.audit_db)?);

let intake = Arc::new(FileIntake::new(self.config.intake_dir.clone()));

let dispatcher = Arc::new(Dispatcher::new(self.config.output_dir.clone()));

tracing::info!("Listening on {}", addr);

// Accept connections in a loop

while let Ok(Some(connection)) = server.accept().await {

let connection = Arc::new(connection);

let audit      = audit.clone();

let intake     = intake.clone();

let dispatcher = dispatcher.clone();

let config     = self.config.clone();

// Handle each client in its own task

tokio::spawn(async move {

handle_client(connection, audit, intake, dispatcher, config).await;

});

}

Ok(())

}

}

async fn handle_client(

connection: Arc<adtp_core::transfer::AdtpConnection>,

audit:      Arc<AuditLog>,

intake:     Arc<FileIntake>,

dispatcher: Arc<Dispatcher>,

config:     ServerConfig,

) {

let session = new_session(connection.peer_addr());

audit.log_session_start(&session.id, &connection.peer_addr()).ok();

tracing::info!("Client connected: {}", connection.peer_addr());

// NOTE: Phase 1 uses zero key. Phase 2 replaces with ECDH derived key.

let session_key = [0u8; 32];

let mut transfer_count = 0usize;

loop {

match connection.recv_packet().await {

Ok(packet) => {

match packet.header.transfer_type {

TransferType::Send => {

match intake.process(&packet, &session_key).await {

Ok(result) => {

transfer_count += 1;

dispatcher.dispatch(&result).await.ok();

}

Err(e) => tracing::error!("Intake error: {}", e),

}

}

TransferType::Ping => {

tracing::debug!("Ping from {}", connection.peer_addr());

}

other => {

tracing::warn!("Unexpected packet type: {:?}", other);

}

}

}

Err(e) => {

tracing::info!("Client disconnected: {}", e);

break;

}

}

}

audit.log_session_end(&session.id, transfer_count).ok();

}

## 7.5 — main.rs (Server Entry Point)

mod config;

mod daemon;

mod intake;

mod dispatcher;

mod push;

mod audit;

#[tokio::main]

async fn main() -> anyhow::Result<()> {

tracing_subscriber::fmt()

.with_env_filter("adtp=info,warn")

.init();

let config = config::ServerConfig::load()?;

let daemon = daemon::ServerDaemon::new(config);

daemon.run().await?;

Ok(())

}

# Step 8 — Integration Tests

These tests run both daemons in the same process and verify the full send/push cycle works end to end. Add these to each crate under a tests/ directory.

## 8.1 — End-to-End Send Test

File: crates/adtp-client/tests/integration_test.rs

#[cfg(test)]

mod tests {

use adtp_core::{

transfer::{AdtpServer, AdtpClient},

protocol::{AdtpPacket, PacketHeader, ContextEnvelope},

encryption::encrypt_file_bytes,

integrity::hash_bytes,

types::*,

};

use bytes::Bytes;

use uuid::Uuid;

use std::net::SocketAddr;

use tempfile::tempdir;

use tokio::fs;

#[tokio::test]

async fn test_full_send_receive_cycle() {

let addr: SocketAddr = "127.0.0.1:44001".parse().unwrap();

// Start server

let server = AdtpServer::bind(addr).await.unwrap();

// Server accept task

let server_task = tokio::spawn(async move {

if let Ok(Some(conn)) = server.accept().await {

let packet = conn.recv_packet().await.unwrap();

assert_eq!(packet.header.magic, ADTP_MAGIC);

assert_eq!(packet.header.version, ADTP_VERSION);

assert!(matches!(packet.header.transfer_type, TransferType::Send));

packet // Return packet for assertions

} else {

panic!("No connection");

}

});

// Small delay to let server bind

tokio::time::sleep(std::time::Duration::from_millis(100)).await;

// Client connect and send

let client = AdtpClient::new().await.unwrap();

let conn = client.connect(addr, "localhost").await.unwrap();

let session_key = [42u8; 32];

let file_data   = b"Hello from ADTP test";

let content_hash = hash_bytes(file_data);

let (ciphertext, nonce) = encrypt_file_bytes(&session_key, file_data).unwrap();

let file_meta = FileMeta {

filename:      "test.txt".to_string(),

mime_type:     "text/plain".to_string(),

file_size:     file_data.len() as u64,

extension:     "txt".to_string(),

last_modified: None,

content_hash,

};

let ctx = ContextEnvelope {

file_meta,

context: ContextBlock::default(),

};

let ctx_bytes = serde_json::to_vec(&ctx).unwrap();

let header = PacketHeader::new(

TransferType::Send,

Uuid::new_v4(),

Uuid::new_v4(),

nonce,

content_hash,

ctx_bytes.len() as u32,

ciphertext.len() as u64,

);

let packet = AdtpPacket {

header,

context:   Bytes::from(ctx_bytes),

payload:   Bytes::from(ciphertext),

signature: [0u8; 64],

};

conn.send_packet(&packet).await.unwrap();

// Wait for server to receive

let received = server_task.await.unwrap();

assert_eq!(received.header.content_hash, content_hash);

println!("Test passed: full send/receive cycle over QUIC");

}

#[tokio::test]

async fn test_audit_log_chain() {

let dir = tempdir().unwrap();

let db_path = dir.path().join("test-audit.db");

use crate::audit::AuditLog;

let log = AuditLog::open(&db_path).unwrap();

// Log two sessions

let s1 = Uuid::new_v4();

let s2 = Uuid::new_v4();

log.log_session_start(&s1, "127.0.0.1:9001").unwrap();

log.log_session_start(&s2, "127.0.0.1:9002").unwrap();

log.log_session_end(&s1, 3).unwrap();

log.log_session_end(&s2, 1).unwrap();

// Chain should be intact

assert!(log.verify_chain().unwrap());

println!("Audit chain verification passed");

}

}

# Step 9 — Build & Verify Commands

Run these in order. Fix every error before moving to the next command. Do not proceed to Phase 2 until all pass.

## Compile Both Crates

# Check both crates compile

cargo check --package adtp-client

cargo check --package adtp-server

# Check the full workspace

cargo check --workspace

## Run Tests

# Phase 0 tests must still pass

cargo test --package adtp-core

# Phase 1 integration tests

cargo test --package adtp-client

cargo test --package adtp-server

## Lint and Format

cargo fmt --all

cargo clippy --workspace -- -D warnings

## Manual End-to-End Test

Run the server and client in two separate terminals:

# Terminal 1 — start server

cargo run --package adtp-server

# Terminal 2 — start client (will connect to server)

cargo run --package adtp-client

# Terminal 3 — enqueue a test file (Phase 5 adds CLI)

# For now, drop a file into the watched folder or

# write a quick Rust integration test that sends one.

# Phase 1 Completion Checklist

Every box must be checked before starting Phase 2. Do not move on with any unresolved compiler errors or failing tests.

## Cargo & Dependencies

- Root Cargo.toml updated with all Phase 1 dependencies

- adtp-client/Cargo.toml complete with adtp-core dependency

- adtp-server/Cargo.toml complete with adtp-core dependency

- cargo check --workspace passes with zero errors

## adtp-client

- config.rs — ClientConfig loads and saves correctly

- audit.rs — AuditLog opens, writes, and verify_chain returns true

- queue.rs — TransferQueue enqueue and dequeue works

- receiver.rs — Decrypts packet, verifies hash, writes file, triggers notification

- watcher.rs — FolderWatcher detects new files and enqueues them

- daemon.rs — Connects to server, spawns send and receive workers

- main.rs — Starts daemon and blocks until Ctrl+C

## adtp-server

- config.rs — ServerConfig loads and saves correctly

- audit.rs — Same AuditLog implementation as client

- intake.rs — Decrypts incoming file, verifies integrity, writes to intake_dir

- dispatcher.rs — Writes manifest JSON to output_dir

- push.rs — Encrypts and pushes file to client over QUIC

- daemon.rs — Accepts connections and handles each in a separate task

- main.rs — Starts server daemon

## Tests

- cargo test --package adtp-core passes (Phase 0 tests must still pass)

- test_full_send_receive_cycle — file travels client to server over QUIC

- test_audit_log_chain — audit chain verification returns true

## Manual Verification

- Server starts and logs: ADTP Server Daemon starting

- Client starts and logs: ADTP Client Daemon starting

- Client connects and logs: Connected to agent

- File sent from client arrives in server intake directory

- Manifest JSON written to server output directory

- Server pushes a file back, client logs: Received and saved

- Both audit databases contain matching transfer records

# Phase 2 Preview — What Comes Next

Phase 2 builds the intelligence layer — the context extractors that make ADTP unique. When a file arrives, the context packager reads it, extracts schema, history and hints, and injects all of that into the packet before dispatching to the agent.

| Phase 2 File | What It Builds |
| --- | --- |
| context/detector.py | MIME type detection from file bytes |
| context/packager.py | Master orchestrator — calls correct extractor |
| context/history.py | Retrieves prior transfer history for context |
| extractors/excel.py | Extracts column headers, row count, sheet names |
| extractors/pdf.py | Extracts page count, headings, metadata |
| extractors/csv.py | Detects headers, delimiter, row count |
| extractors/audio.py | Extracts duration, bitrate, ID3 tags |
| extractors/video.py | Extracts duration, resolution, codec |
| extractors/generic.py | Fallback — transfers bytes with minimal context |

PHASE 2 DEPENDENCY Phase 2 is Python — it lives in packages/adtp-mcp/src/adtp_mcp/context/. It requires Python 3.12+ and uv. Install dependencies: uv add python-magic openpyxl pymupdf pandas mutagen ffmpeg-python. Phase 2 does NOT require Phase 3 to start — the extractors are pure Python libraries with no MCP dependency.

## After Phase 2 — The Full ADTP Stack

After Phase 2 completes, every file that arrives at the server carries:

- Detected MIME type from file contents (not extension)

- File schema — column headers for Excel, heading structure for PDFs, row count for CSVs

- Transfer history — what similar files were sent before in this session

- Agent hint — a suggested action the agent should take with this specific file

The agent receives all of this before processing a single byte of the file payload. That is what makes ADTP intelligent — and what no other protocol does.

ASHIR TECH — ashir.world

ADTP v0.1.0 — Phase 1 Build Documentation

Born from Ash. Rising for the World.